PulseDesk — Project Charter

| Field | Value |
| --- | --- |
| Document ID | PD-CHR-001 |
| Version | 1.0 |
| Date | 2026-08-01 |
| Prepared by | TandSol |
| Status | Baselined |
| Related documents | PD-HB-001, PD-PMP-001, PD-RTM-001 |
| Classification | Internal |
| Revision note | v1.0 — initial baseline issued with the first working build. |

# 1. Purpose

PulseDesk exists to put one screen of live market context permanently in front of a retail investor. Today that context is scattered across a broker app, two news sites, a crypto exchange and a weather widget, and the cost of switching between them is the reason people miss moves. The project collapses that surface into a single always-on-top desktop widget built entirely on free, keyless public APIs.

# 2. Objectives and constraints

- Deliver a Windows desktop application, not a browser tab, so the dashboard can float above whatever the user is working on.

- Operate at zero running cost — no paid data feeds, no API keys, no subscriptions.

- Keep all user financial data on the user machine; the app has no backend and no account.

- Cover Indian and US markets together, since the target user holds both.

- Stay legible and vibrant at a glance — this is a peripheral-vision instrument, not a research terminal.

# 3. Scope

## 3.1 Hype radar

The five stocks drawing the most attention right now, ranked by a composite of unusual volume, the size of the day move, and how often the ticker appears in current headlines. Satisfies FUN-001 to FUN-003.

## 3.2 Portfolio

Holdings entry, live valuation, invested capital, unrealised and realised profit and loss, day profit and loss, allocation weights, idle cash and a net-worth trend, all expressed in a base currency of the user choosing. Satisfies FUN-004 to FUN-011 and FUN-030.

## 3.3 News wire

Fifteen ranked market headlines drawn from eight publishers, each carrying a rise, fall or flat direction call with a confidence figure, the tickers it names, and a link that opens in the system browser. Satisfies FUN-012 to FUN-016.

## 3.4 Crypto momentum

The ten strongest liquid USDT pairs over an exact trailing five-hour window, with 24-hour context, plus the Fear and Greed index, total market capitalisation and Bitcoin dominance. Satisfies FUN-017 to FUN-019.

## 3.5 Market state

A scrolling tape of Indian and US indices, commodities, USD/INR and Bitcoin; exchange session clocks with countdowns; and a breadth-derived market pulse score. Satisfies FUN-020 to FUN-022.

## 3.6 Weather

Current conditions, feels-like temperature, humidity, wind, rain probability, UV, air quality and an eight-hour outlook for the user location, resolvable by IP or by manual coordinates. Satisfies FUN-023 and FUN-024.

## 3.7 Desktop behaviour

Frameless always-on-top window, optional visibility on every virtual desktop, tray control, global shortcuts, adjustable opacity, click-through widget mode, compact layout, tiered auto-refresh and persistence of window state. Satisfies FUN-025 to FUN-029 and FUN-031.

## 3.8 Free public distribution

The same dashboard is published as an installable web application so anyone can use it on Android, iPhone or a desktop browser without a store, a fee or an account, alongside a downloadable Windows build. Hosting, delivery, the data relay and the usage counter must all sit inside permanently free tiers. Satisfies FUN-032 to FUN-035, FUN-038 and NFR-011 to NFR-013.

## 3.9 Anonymous usage measurement

The owner needs to know how many devices are using the app and how many times it is opened each day, without introducing a login and without collecting anything that identifies a person. Counts are surfaced on a private dashboard protected by a shared key. Satisfies FUN-036, FUN-037, SEC-011, SEC-012 and SEC-014.

## 3.10 Attribution

A subtle, permanent credit to the author appears in the status bar, the tray menu, the web manifest and the packaged application metadata. Satisfies FUN-039.

# 4. Non-functional targets

Cold start under three seconds; market data never older than sixty seconds while visible; a failing feed degrades that panel only and never blanks the dashboard; outbound calls pooled at eight concurrent requests to stay inside free rate limits; legible from 1240 px down to 620 px with no horizontal scrolling. Detailed in NFR-001 to NFR-010.

# 5. Out of scope for this release

- Order placement or any broker connectivity — the app never touches a trading account.

- Personalised investment advice or recommendations.

- Automated broker statement import (roadmap item).

- Cloud sync, multi-device state or user accounts.

- macOS and Linux packaging.

# 6. Stakeholders

| Stakeholder | Interest | Authority |
| --- | --- | --- |
| Owner (TandSol) | Scope, quality, release, risk acceptance | Approves baselines and changes |
| Primary user (investor) | Accuracy of P&L, speed of the tape, clarity of the news call | Accepts or rejects the build |
| Data publishers | Fair, low-volume use of their public endpoints | Can withdraw access at any time |
| Maintainer | Codebase health, dependency currency | Implements approved changes |

# 7. Success criteria

- All seven requested panels render live data on a clean Windows install.

- Portfolio figures reconcile against the broker statement for a sample of holdings.

- The window stays above other applications and survives a restart with its position intact.

- No paid dependency and no API key anywhere in the build.

- Every requirement in PD-RTM-001 reaches Verified or has a dated action.

# 8. Assumptions

- The machine has a working internet connection during market hours.

- Public endpoints remain free to use at the volumes this app generates.

- The user enters holdings accurately, including corporate-action adjustments.

- The direction call is understood as headline tone, not a price forecast.

# 9. Approval

| Role | Name | Date | Decision |
| --- | --- | --- | --- |
| Owner | TandSol | 2026-08-01 | Baselined |
| Primary user | Pending | — | Pending acceptance |

PulseDesk · TandSol · v1.0 · 2026-08-01