PulseDesk — Project Management Plan

| Field | Value |
| --- | --- |
| Document ID | PD-PMP-001 |
| Version | 1.0 |
| Date | 2026-08-01 |
| Prepared by | TandSol |
| Status | Baselined |
| Related documents | PD-CHR-001, PD-RTM-001, PD-SDD-001, PD-RSK-001, PD-TL-001 |
| Classification | Internal |
| Revision note | v1.0 — initial baseline issued with the first working build. |

# 1. Delivery approach

Single-increment delivery by one owner-developer. The seven panels named in the charter were treated as one release rather than a backlog, because each panel is small and the value only appears when the dashboard is complete. Data services were built and smoke-tested against live endpoints before any interface work started, so that layout decisions were made against real values rather than placeholders.

# 2. Governance

| Decision | Owner | Escalation |
| --- | --- | --- |
| Scope change | Owner | Primary user |
| Risk acceptance | Owner | Primary user |
| Release approval | Owner | — |
| Data-source substitution | Maintainer | Owner |
| Document baseline | Owner | — |

# 3. Schedule

Phases and dates are held in PD-TL-001. Phases 1 to 7 completed on 2026-08-01; phase 8 carries the roadmap items through 2026-10-31. The Gantt tab shows the parallel run of the service and shell phases.

# 4. Scope management

PD-RTM-001 is the scope baseline. A change is accepted only when it is added there as a new Req ID with a Design Ref pointing at the SDD section that will realise it. Requirements are never deleted — a withdrawn requirement keeps its row with a [DEPRECATED — reason] prefix so the history stays readable. Any scope change triggers a same-day update to the affected documents and a version bump with a dated revision note on the cover.

# 5. Quality management

- Each data service is exercised against its live endpoint before it is wired into the app.

- Derived numbers are sanity-checked against an independent source — index moves against the exchange site, portfolio P&L against a broker statement.

- The interface is audited at 1240 px, 760 px and 620 px, checking for clipped cards and horizontal overflow.

- A security pass covers the Electron hardening checklist before any release.

- Definition of done: it parses, the happy path and one edge case pass, no injection or secret-handling defects, the app runs, and the Code Register and RTM are updated.

# 6. Risk management

PD-RSK-001 holds the register. Score is likelihood multiplied by impact, calculated by formula, banded as High at fifteen or above, Medium from eight to fourteen, and Low below that. High risks carry a named owner and a dated action. The register is reviewed whenever a data source changes behaviour and at each release.

# 7. Configuration management

Git holds every change, one commit per file, with messages in the form feat|fix|refactor|docs|chore: description. Runtime state lives outside the repository in the Electron userData directory so that user data is never committed. Node modules and build output are excluded by .gitignore. Electron and electron-builder versions are pinned in package.json; an upgrade is treated as a change requiring the pinning and transparency smoke test named in RSK-011.

# 8. Communication

| Artefact | Audience | Frequency |
| --- | --- | --- |
| README.md handbook | Anyone opening the project | Updated on every scope change |
| Risk Register | Owner | Reviewed per release and on feed failure |
| DPDP tracker | Owner | Reviewed six-monthly |
| Commit history | Maintainer | Continuous |

# 9. Release management

npm run build produces an NSIS installer and a portable executable for Windows. A release is cut only when every Must-have requirement in the RTM reads Verified, the risk register carries no unowned High risk, and the handbook status line reflects the build. Installers are unsigned today; signing is a roadmap item and is tracked as a distribution prerequisite.

# 10. Maintenance

Third-party feeds are the main maintenance burden. Each has a documented fallback, and the status bar surfaces the failing service name so a break is visible without opening a console. The sentiment lexicon is reviewed quarterly against a sample of recent headlines. The document set is reviewed six-monthly, or immediately when scope changes.

PulseDesk · TandSol · v1.0 · 2026-08-01